Advanced Flashcards
Issues & Recommendations

Analysis findings, gaps, and proposed improvements
+ WebServer-to-Android Sync Tool Specification

Generated: February 01, 2026

# Issues Summary Dashboard

| # | Issue | Severity | Area | Fix Timing |
| --- | --- | --- | --- | --- |
| 1 | Packaged is behind WebServer (v8.2.0 vs v8.3.0) | Medium | Sync | Now |
| 2 | Android has no version.json (only build.gradle) | Low | Android | Now |
| 3 | No automated WebServer→Android feature sync tool | High | Tooling Gap | Now (proposed) |
| 4 | Packaged version.json schema differs from WebServer | Low | Schema | Later |
| 5 | Android Fixes .txt header still says "v5.3.1 (versionCode 36)" | Low | Docs | Now |
| 6 | No CI/CD pipeline for Android (no .github/workflows/) | Medium | Android | Later |
| 7 | WebServer app.py is 185KB monolith (all routes in one file) | Low | Architecture | Later |
| 8 | Android WebAppSync.kt duplicates connection boilerplate | Low | Code Quality | Later |
| 9 | Server token invalidation on restart locks out Android admin | High | Already fixed (v5.6.0) | Done |
| 10 | Data merge in sync tool doesn't handle JSON schema changes | Medium | SyncTool | Later |
| 11 | No version.json in Android for server identity cross-check | Low | Android | Now |
| 12 | Build session Fixes .txt files accumulate without reset | Info | Process | Info only |

# Detailed Issue Analysis

## Issue 1: Packaged Behind WebServer

Severity: MEDIUM

The Packaged project (v5.0.1 build 17) was last synced from WebServer v8.2.0 (build 50). The WebServer is now at v8.3.0 (build 51). This means the following v8.3.0 features are NOT in any installed server: runtime paths module (runtime/app_paths.py as centralized module), packaged install detection, password reset login flow improvements, and docs updates.

Fix: Run sync_webserver.bat to sync the Packaged project to v8.3.0. Choose Minor (2) upgrade since v8.3.0 adds new features.

## Issue 2: Android Has No version.json

Severity: LOW

The WebServer and Packaged projects both have version.json files with structured version metadata. The Android project relies solely on build.gradle for version tracking (versionCode/versionName). There is no standalone version.json.

This means: no machine-readable version file for tooling, no sync timestamp tracking, no record of which WebServer version features were last ported to Android.

Fix: Create a version.json in the Android project root with fields: app_name, version, build, release_date, webserver_feature_parity (tracks which WebServer version features have been manually implemented), and notes. The proposed sync tool (Issue 3) would update this automatically.

## Issue 3: No WebServer→Android Sync Tool

Severity: HIGH

There is a well-built SyncTool for WebServer→Packaged, but no equivalent for WebServer→Android. The Android app's feature development currently requires manually reading the WebServer CHANGELOG, understanding which features apply, and implementing them from scratch in Kotlin. This is the primary tooling gap in the entire ecosystem.

The proposed tool (detailed in the "Proposed Sync Tool" section below) would: analyze the WebServer CHANGELOG for features that should exist in the Android app, generate a feature analysis/parity report, bump version numbers in build.gradle, update CHANGELOG.md, README.md, and version.json, create/update Version-AndroidApp-*.txt and Fixes *.txt files, and generate stub code or TODO markers for new endpoints. This tool is specified in full detail at the end of this document.

## Issue 4: version.json Schema Mismatch

Severity: LOW

The WebServer's version.json uses "name" while Packaged uses "app_name". The WebServer uses "released" while Packaged uses "release_date". These inconsistencies don't cause bugs currently but make automated cross-project tooling harder to build.

Fix (later): Standardize on a common schema. Possible: both use "app_name" and "release_date" since the Packaged version has more fields and could be the standard.

## Issue 5: Fixes .txt Header Stale

Severity: LOW

All Fixes v*.txt files (v5.4.0, v5.5.0, v5.6.0) have the header "Fixes for v5.3.1 (versionCode 36" which refers to the version BEFORE v5.4.0. This header appears to be set once when the file is first created and never updated. The build script that creates/appends to this file likely uses the previous version when initializing.

Fix (now): Update the batch script that creates the Fixes .txt file to use the CURRENT version in the header, not the previous one.

## Issue 6: No CI/CD for Android

Severity: MEDIUM

The Android project has no .github/workflows/ directory, meaning no automated compile checks, lint checks, or release builds on push. The WebServer and Packaged projects may have similar gaps, but for Android specifically, a compile-check workflow would catch Kotlin syntax errors before they reach device testing.

Fix (later): Add a basic GitHub Actions workflow that runs ./gradlew :app:compileReleaseKotlin on push to main. The README already documents this command as the "quick compile gate."

## Issue 10: Data Merge Schema Changes

Severity: MEDIUM

The sync tool's data/ merge is file-level: if a file exists in Packaged, it is not overwritten. But if the WebServer adds new required fields to an existing JSON file (e.g., a new field in profiles.json or decks.json), the old Packaged file will persist without those fields.

This hasn't caused issues yet because app.py uses .get() with defaults for most fields, but a future schema change could break the installed server if the old data file is incompatible.

Fix (later): Add a JSON schema migration step to the sync tool that can merge new default fields into existing JSON files without overwriting user data. For example, adding a new field with its default value to each object in profiles.json.

# Proposed Tool: sync_webserver_to_android.py

This section specifies a new sync tool that bridges the gap between the WebServer and Android projects. Unlike the WebServer→Packaged tool (which copies files directly), this tool performs feature analysis and version management since the Android codebase is in an entirely different language (Kotlin vs Python).

## Tool Purpose

Automate the repetitive parts of bringing WebServer features to the Android app: version bumping, changelog generation, README updates, version file management, and feature parity analysis. The actual Kotlin implementation remains manual (developer writes the code), but the tool handles all the bookkeeping.

## What the Tool Does (Scope)

| Feature | Details | Automated? |
| --- | --- | --- |
| Version Analysis | Reads WebServer CHANGELOG to find features not yet in Android | Yes |
| Bump build.gradle | Increments versionCode, sets new versionName | Yes |
| Create version.json | Creates/updates Android version.json with parity tracking | Yes |
| Update CHANGELOG.md | Adds new version entry with bullet points for planned features | Yes |
| Update README.md | Updates "Current Version" header and version history table | Yes |
| Create Version-*.txt | Creates new breadcrumb file pointing to previous version | Yes |
| Create Fixes *.txt | Creates new build session log file with correct header | Yes |
| Feature Parity Report | Generates markdown report of WebServer features vs Android status | Yes |
| Kotlin Stub Generation | Generates TODO-marked stub functions for new API endpoints | Optional |
| Git Commit/Push | Skipped — user handles git workflow manually | No (by design) |

## What the Tool Does NOT Do

This tool intentionally does NOT: write Kotlin implementation code (the developer does this), push to GitHub (the developer reviews and commits), modify any WebServer files (strictly reads from WebServer), change app.py or server code, or run gradle builds. It is purely a documentation and version management assistant that keeps the Android project's metadata in sync with WebServer progress.

## Usage

# Double-click entry point (uses sibling folder defaults)
sync_android.bat

# Python direct
python sync_webserver_to_android.py ..\KenpoFlashcardsWebServer ..\KenpoFlashcardsProject-v2

# Dry run (preview changes)
sync_android.bat --dry-run

# Specify upgrade level directly
sync_android.bat --level 2

## Step-by-Step Process

| Step | Action | Files Read | Files Written |
| --- | --- | --- | --- |
| 1 | Read WebServer version.json + CHANGELOG.md | WS/version.json, WS/CHANGELOG.md | (none) |
| 2 | Read Android version.json (or build.gradle if no version.json) | Android/version.json, build.gradle | (none) |
| 3 | Determine features added since last parity version | Both changelogs | (none) |
| 4 | Prompt user for upgrade level (Patch/Minor/Major) | (interactive) | (none) |
| 5 | Create backup of files that will change | All target files | tools/sync_backups/ |
| 6 | Bump build.gradle versionCode and versionName |  | app/build.gradle |
| 7 | Create/update version.json |  | version.json |
| 8 | Generate CHANGELOG.md entry |  | CHANGELOG.md |
| 9 | Update README.md version header + table |  | README.md |
| 10 | Create Version-AndroidApp-*.txt |  | Version-AndroidApp-v{new}.txt |
| 11 | Create Fixes v{new}.txt with correct header |  | Fixes v{new}.txt |
| 12 | Generate feature parity report |  | tools/parity_report_{date}.md |

## version.json Format (New for Android)

{
    "app_name": "AdvancedFlashcards_Android",
    "version": "5.7.0",
    "build": 40,
    "release_date": "2026-02-01",
    "notes": "Concise definition improvements, server verification",
    "webserver_feature_parity": "8.3.0",
    "webserver_feature_parity_build": 51,
    "last_sync": "2026-02-01T12:00:00.000000"
}

## Feature Parity Report Format

The tool generates a markdown report comparing WebServer features against Android implementation status:

# Feature Parity Report — 2026-02-01
## WebServer v8.3.0 (build 51) vs Android v5.6.0 (build 39)

### Features in WebServer NOT in Android

| WS Version | Feature | Android Status | Priority |
|------------|---------|----------------|----------|
| 8.3.0 | Runtime paths module | N/A (server-only) | Skip |
| 8.3.0 | Password reset login flow | Not implemented | Medium |
| 8.2.0 | Packaged install detection | N/A (server-only) | Skip |
| 8.2.0 | Create Deck add-cards method selector | Partially (keyword only) | High |

### Server-Only Features (No Android Action Needed)
- Runtime path resolution (AppData vs project-local)
- Log file management
- Packaged install detection UI
- Windows service integration

### Android-Only Features (Not in WebServer)
- Text-to-speech with pronunciation mode
- Offline flashcard study (no server needed)
- Three-state progress tracking UI
- Term breakdown auto-split

## Folder Layout

📁 sidscri-apps (monorepo root)
├── 📁 KenpoFlashcardsWebServer          ← Source (read-only)
├── 📁 KenpoFlashcardsWebServer_Packaged ← Packaged project
├── 📁 KenpoFlashcardsProject-v2         ← Android project (updated by tool)
└── 📁 tools
    ├── sync_webserver.bat               ← Existing: WS → Packaged
    ├── sync_webserver_to_packaged.py    ← Existing: WS → Packaged
    ├── sync_android.bat                 ← NEW: WS → Android
    ├── sync_webserver_to_android.py     ← NEW: WS → Android
    ├── README_SYNC_TOOL.md              ← Existing docs
    ├── README_ANDROID_SYNC_TOOL.md      ← NEW: Android tool docs
    └── 📁 sync_backups/                 ← Shared backup folder

## Key Design Decisions

| Decision | Rationale |
| --- | --- |
| Read-only WebServer | The tool NEVER modifies the WebServer project. It only reads version.json and CHANGELOG.md. |
| No git operations | The tool does not commit, push, or interact with git in any way. The developer reviews changes and handles git manually. This prevents accidental pushes. |
| Backup before modify | Like the existing sync tool, all files that will be modified are backed up to tools/sync_backups/ before any changes. |
| Feature parity is advisory | The parity report is informational. It does not block the sync. The developer decides which features to implement. |
| Preserves Kotlin code | The tool never modifies .kt source files. It only touches metadata files (build.gradle, .md, .json, .txt). |
| Compatible with existing workflow | The tool produces the same file conventions already used: Fixes .txt with timestamps, Version-*.txt breadcrumbs, CHANGELOG.md entries, README.md table rows. |

## Implementation Priority

Recommended order for building the tool:

| Priority | Component | Effort | Value |
| --- | --- | --- | --- |
| P1 (Core) | Version bump (build.gradle versionCode/versionName) | Small | High — eliminates manual version editing |
| P1 (Core) | CHANGELOG.md entry generation | Small | High — consistent changelog format |
| P1 (Core) | README.md version header + table update | Small | High — README always matches current version |
| P1 (Core) | version.json create/update | Small | High — machine-readable version tracking |
| P1 (Core) | Version-*.txt and Fixes *.txt creation | Small | High — maintains existing conventions |
| P2 (Analysis) | Feature parity report generation | Medium | Medium — helpful for planning sessions |
| P2 (Analysis) | WebServer CHANGELOG parser | Medium | Medium — enables parity analysis |
| P3 (Optional) | Kotlin endpoint stub generation | Large | Low — developer writes code anyway |
| P3 (Optional) | Batch wrapper (.bat) with defaults | Small | Medium — consistency with existing tools |