KenpoFlashcards GEN8 Upgrade – Option 2 (Full Native Admin)

# A. Engineering Spec

Goal: update the Android client to match the WebServer generation without redesigning the Android app.

## Token Admin API Namespace

Android uses Bearer token auth. Admin-only routes are mirrored under /api/sync/admin/ for the Android client.

## API Map

| Web (session) | Android Token (new) | Purpose |
| --- | --- | --- |
| /api/admin/deck-config | /api/sync/admin/deck-config | Edit deck config |
| /api/admin/deck-invite-code | /api/sync/admin/deck-invite-code | Create invite code |
| /api/admin/deck-invite-code/<code> (DELETE) | /api/sync/admin/deck-invite-code/<code> (DELETE) | Delete invite code |
| /api/redeem-invite-code | /api/sync/redeem-invite-code | Redeem invite code |
| /api/admin/status | /api/admin/status | Admin status for Android UI |
| /api/admin/users | /api/sync/admin/users | Users list |
| /api/admin/stats | /api/sync/admin/stats | Stats |
| /api/admin/logs | /api/sync/admin/logs | Logs |
| (none) | /api/sync/admin/logs/clear | Clear logs |
| /api/admin/user-deck-access | /api/sync/admin/user/<id>/deck-access | Per-user deck access |

## Android Changes

StudyDeck.logoPath added (nullable).

AdminSettings.isAdmin added; AdminScreen refreshes it via /api/admin/status.

ManageDecks: Redeem tab calls /api/sync/redeem-invite-code then pulls decks authoritatively.

AdminScreen: Deck Admin panel for deck config + invite code generator; Open Web Admin deep link.

Option2 adds token admin endpoints for Users/Logs/Stats + per-user deck access.

# B. Plan (Phases)

Phase 1: Implement token admin endpoints on the server (+ tests).

Phase 2: Update Android data models + storage for parity (logoPath, isAdmin).

Phase 3: Add Redeem flow and authoritative deck pull on Android.

Phase 4: Add Deck Admin panel on Android (save deck config, invite code generator).

Phase 5: Add Users/Logs/Stats/Deck-Access (Option2) UI + endpoints.

## Migration Checklist

GEN8 Migration Checklist (WebServer v8.0.2 v47 -> Android v5.3.1 v36)

Server (WebServer)

- Confirm token login works: POST /api/sync/login -> token

- Confirm token admin status: GET /api/admin/status (Bearer token)

Option1 endpoints

- GET/POST /api/sync/admin/deck-config

- POST /api/sync/admin/deck-invite-code

- DELETE /api/sync/admin/deck-invite-code/<code>

- POST /api/sync/redeem-invite-code

Option2 endpoints

- GET /api/sync/admin/users

- GET /api/sync/admin/stats

- GET /api/sync/admin/logs

- POST /api/sync/admin/logs/clear

- GET/POST /api/sync/admin/user/<id>/deck-access

- POST /api/sync/admin/user/update

- POST /api/sync/admin/user/reset_password

Android (Client)

- Models: StudyDeck.logoPath present

- AdminSettings: isAdmin present + stored

- Store: replaceDecksFromServer() exists

- UI: ManageDecks -> Redeem tab

- Admin: uses server-sourced isAdmin and shows Deck Admin panel