StreamVault Services + ITV VOD Hub

Developer Collaboration Plan and Technical Design

Target baseline: StreamVault v5.14.0-b199 | Suggested next release: v5.15.0-b200

Purpose This document converts the proposed StreamVault Services and ITV/IPTV VOD features into a developer-facing implementation plan. It is intentionally written for collaboration: developers can challenge assumptions, replace heuristics, split tasks, and improve the design while preserving the core product direction.

Table of Contents

1. Executive Summary

2. Product Goals and Non-Goals

3. Current App Foundation

4. Feature Scope

5. Proposed Architecture

6. Data Model

7. VOD Classification and Catalog Build

8. Metadata Enrichment

9. UX and UI Flows

10. Playback and Progress Tracking

11. Live Movie-to-VOD Detection

12. External Service Launcher Strategy

13. Phased Implementation Roadmap

14. Testing and QA Plan

15. Open Questions for Developers

16. Acceptance Criteria

17. Appendices

# 1. Executive Summary

The goal is to add a Services hub to StreamVault that combines two different classes of media sources: direct-play sources and external subscription services. Direct-play sources include user-provided ITV/IPTV repositories, Plex-compatible streams, HDHomeRun, local/network media, and other authorized streams. External subscription services such as Netflix, Prime Video, Apple TV+, Disney+, Hulu, Max, Peacock, and Paramount+ should be treated as launchable services, not as direct playback sources.

The first major StreamVault-owned feature should be an ITV/IPTV VOD catalog. This catalog should turn movies and TV shows from the user-provided IPTV repo into a polished Plex/Netflix-style browsing experience with posters, descriptions when available, Popular 10 rows, search, resume, watched state, and TV episode tracking.

A standout feature is live movie-to-VOD detection: when a user is watching a live ITV movie channel and the current program exists in the VOD catalog, StreamVault should show a player overlay offering “Watch VOD Instead” so the user can restart the movie on demand.

Core product principle StreamVault should directly play only streams the user is authorized to provide and that the app can lawfully play. DRM-protected subscription services should be launched through their official apps or web experiences.

# 2. Product Goals and Non-Goals

## 2.1 Goals

Create a Services hub that clearly separates direct-play sources from external app-launch services.

Build an ITV VOD Movies section using the user’s IPTV repo VOD/movie groups.

Build an ITV VOD TV Shows section with show, season, episode grouping and watched progress.

Show a “Popular 10” row for movies and shows in the initial basic rollout.

Add VOD search for movies, shows, and episodes.

Add resume and watched tracking for VOD movies and episodes.

Add live movie-to-VOD matching while watching ITV live channels.

Use existing StreamVault components where possible: repo parsing, player handoff, play progress storage, Plex-style metadata ideas, and Fire TV/Android TV focus patterns.

Make the design simple enough for a b200 rollout while leaving clear upgrade paths for TMDB, Xtream API support, and deeper provider matching.

## 2.2 Non-Goals

Do not directly play Netflix, Prime Video, Apple TV+, Disney+, Hulu, Max, Peacock, or similar DRM-protected subscription streams inside StreamVault.

Do not scrape encrypted manifests, cookies, DRM tokens, or official app internals.

Do not make StreamVault act as a proxy for paid third-party streaming services.

Do not require TMDB or other metadata enrichment for the first basic release. Repo-provided data must be enough to make the feature usable.

Do not mix live channels and VOD items into one confusing list. Keep them separate while allowing cross-linking.

# 3. Current App Foundation

The uploaded v5.14.0-b199 project appears to already contain several foundations that make this feature achievable without a ground-up rewrite:

M3U/ITV repo parsing with support for common fields such as group-title, tvg-logo, tvg-id, and tvg-name.

A repo browser and channel listing model that can be extended into catalog generation.

Native player integration through an existing JavaScript-to-native handoff pattern.

Existing or partial playback progress infrastructure using a storage key pattern like sv_playlog_v1.

Existing PlexStr-style thinking for metadata-driven cards and richer media pages.

An existing live player overlay concept, which can be extended with “Watch VOD Instead.”

Fire TV/Android TV navigation patterns that should guide focus order and remote-control behavior.

Implementation constraint The plan assumes the current app is mostly a hybrid Android/WebView-style architecture with JavaScript app state, localStorage-like persistence, and native Android playback integration. If the codebase differs in a specific branch, developers should map the concepts to the actual storage and UI layers.

# 4. Feature Scope

| Feature | Basic b200 scope | Later upgrade | Owner notes |
| --- | --- | --- | --- |
| Services hub | Show direct-play sources and external services with toggles. | Detect installed apps, deep-link to titles/search, service preferences. | Keep direct-play and external-launch labels obvious. |
| ITV VOD Movies | Parse VOD movies from M3U/repo; show posters, Popular 10, search, play/resume. | TMDB enrichment, genres, runtime, ratings, provider badges. | Must work without metadata API. |
| ITV VOD TV Shows | Parse series entries; group by show/season/episode; track watched episodes. | TMDB/TVDB enrichment, next episode logic, smart season art. | Episode parsing will need iterative improvements. |
| Progress tracking | Local progress + watched threshold for VOD movies/episodes. | Cloud/profile sync, multiple users, conflict resolution. | Use durable IDs; avoid URL-only IDs if repo entries change. |
| Live movie-to-VOD | Match current EPG/live program title to VOD movie catalog; show overlay. | Fuzzy matching with year/runtime, manual match corrections. | Do not auto-switch; ask user. |
| External services | Launch official apps or provider search pages. | Deep link catalog detail pages where supported. | No direct DRM playback. |

# 5. Proposed Architecture

The architecture should add a VOD catalog layer between raw IPTV repo entries and the UI. The catalog layer classifies entries, normalizes names, enriches metadata, stores progress, and exposes filtered rows to the UI.

Raw ITV/IPTV repo sources
  -> Existing M3U / repo parser
  -> VOD classifier
       -> Movie catalog builder
       -> Series catalog builder
  -> Metadata resolver/cache
  -> VOD catalog store
  -> Services UI / Movies UI / Shows UI / Search UI
  -> Native player handoff
  -> Progress callback store
  -> Continue Watching / Watched state

## 5.1 Recommended modules

| Module | Responsibility | Suggested file/location |
| --- | --- | --- |
| servicesRegistry | Define direct-play and external-launch services, enabled states, labels, and icons. | services.js or settings/services module |
| vodClassifier | Classify raw repo entries as live, VOD movie, or VOD series. | itv/vodClassifier.js |
| vodCatalogBuilder | Build normalized movie/show catalogs from classified repo entries. | itv/vodCatalog.js |
| vodMetadataResolver | Resolve posters/descriptions from repo fields first; optionally enrich later. | metadata/vodMetadata.js |
| vodProgressStore | Read/write resume position, watched state, updatedAt, duration. | storage/vodProgress.js |
| vodSearch | Search movies, shows, episodes, and optionally live channels. | search/vodSearch.js |
| liveVodMatcher | Match current live program title to VOD movie catalog. | player/liveVodMatcher.js |
| playerVodBridge | Wrap native player calls and progress callbacks for VOD. | player/vodPlayback.js |

# 6. Data Model

The data model needs stable IDs, repo references, clean titles, source URLs, poster paths, category/group info, and progress state. Avoid using only the raw title as an ID because multiple entries can share names or quality variants.

## 6.1 Storage keys

const VOD_KEYS = {
  movies: 'sv_vod_movies_v1',
  shows: 'sv_vod_shows_v1',
  meta: 'sv_vod_meta_v1',
  progress: 'sv_vod_progress_v1',
  watchlist: 'sv_vod_watchlist_v1',
  serviceSettings: 'sv_services_settings_v1'
};

## 6.2 Movie object

{
  id: 'repoId:urlHash',
  type: 'movie',
  title: 'The Dark Knight',
  normalizedTitle: 'dark knight',
  year: 2008,
  description: '',
  poster: 'https://...',
  backdrop: '',
  category: 'VOD Movies',
  repoId: 'repo-abc123',
  repoName: 'My ITV Provider',
  url: 'https://...',
  durationMs: 0,
  popularityScore: 0,
  addedAt: 1710000000000,
  source: 'itv-vod'
}

## 6.3 Show object

{
  id: 'show:repoId:normalized-show-title',
  type: 'show',
  title: 'Example Show',
  normalizedTitle: 'example show',
  description: '',
  poster: 'https://...',
  backdrop: '',
  repoId: 'repo-abc123',
  seasons: {
    '1': [
      {
        id: 'repoId:urlHash',
        type: 'episode',
        parentId: 'show:repoId:normalized-show-title',
        title: 'Pilot',
        displayTitle: 'S01E01 - Pilot',
        season: 1,
        episode: 1,
        url: 'https://...',
        poster: '',
        durationMs: 0
      }
    ]
  }
}

## 6.4 Progress object

{
  itemId: 'repoId:urlHash',
  type: 'movie' | 'episode',
  parentId: '',
  title: 'The Dark Knight',
  posMs: 3540000,
  durationMs: 9120000,
  watched: false,
  updatedAt: 1710000000000,
  completedAt: null
}

# 7. VOD Classification and Catalog Build

The first release should support heuristic classification. This allows the feature to work with many common IPTV/M3U providers without needing a provider-specific API. Developers should expect the heuristics to be imperfect and should log classification reasons for debugging.

## 7.1 VOD movie classification

function isVodMovieStream(s) {
  const cat = String(s.category || '').toLowerCase();
  const url = String(s.url || '').toLowerCase();
  const name = String(s.name || '').toLowerCase();

  return (
    /vod|movie|movies|cinema|film|films/.test(cat) ||
    /\/movie\/|\/vod\//.test(url) ||
    /\((19|20)\d{2}\)/.test(name)
  ) && !isVodSeriesStream(s);
}

## 7.2 VOD series classification

function isVodSeriesStream(s) {
  const cat = String(s.category || '').toLowerCase();
  const url = String(s.url || '').toLowerCase();
  const name = String(s.name || '').toLowerCase();

  return (
    /series|tv show|tv shows|episodes/.test(cat) ||
    /\/series\//.test(url) ||
    /s\d{1,2}e\d{1,2}/i.test(name) ||
    /\d{1,2}x\d{1,2}/.test(name)
  );
}

## 7.3 Episode parser

function parseEpisodeInfo(name) {
  let m = String(name || '').match(/^(.*?)\s+[Ss](\d{1,2})[Ee](\d{1,2})\s*(.*)$/);
  if (m) {
    return {
      showTitle: cleanTitle(m[1]),
      season: parseInt(m[2], 10),
      episode: parseInt(m[3], 10),
      episodeTitle: cleanTitle(m[4] || '')
    };
  }

  m = String(name || '').match(/^(.*?)\s+(\d{1,2})x(\d{1,2})\s*(.*)$/);
  if (m) {
    return {
      showTitle: cleanTitle(m[1]),
      season: parseInt(m[2], 10),
      episode: parseInt(m[3], 10),
      episodeTitle: cleanTitle(m[4] || '')
    };
  }

  return null;
}

## 7.4 Catalog build steps

Load all enabled ITV/IPTV repo entries.

Classify each entry as live, VOD movie, VOD series, or unknown.

For movies, clean the title, parse year if present, hash the URL for a stable item ID, and store poster/category/source fields.

For series, parse show/season/episode, create or update a show object, and append episode entries in season order.

Dedupe likely duplicate entries by normalized title + year + quality preference for movies, and show + season + episode + URL hash for episodes.

Persist catalog snapshots separately from live channel lists.

Expose catalog row selectors to the UI: Popular 10, Continue Watching, Recently Added, Categories, All Movies, All Shows.

# 8. Metadata Enrichment

Basic release must not depend on external metadata. Use the repo-provided tvg-logo and title first. Metadata enrichment should be asynchronous and cached so the UI can render immediately.

| Priority | Source | Notes |
| --- | --- | --- |
| 1 | Repo tvg-logo | Use immediately as poster if valid. |
| 2 | Repo-provided description/metadata | Use if source exposes it through Xtream/API or extended fields. |
| 3 | Title/year matching to metadata API | Later enhancement; cache results and avoid blocking UI. |
| 4 | Generated placeholder | Use readable title-card placeholder when no image exists. |

Metadata design rule A missing poster or description should never stop a movie or episode from appearing. Title-only catalog cards are acceptable for b200, but the UI should clearly favor items with better metadata in the Popular 10 row.

# 9. UX and UI Flows

## 9.1 Services hub

The Services hub should use two grouped sections: Direct Playback Sources and External Streaming Apps. The wording matters because it prevents users from assuming StreamVault will directly play DRM-protected Netflix/Prime/Apple streams.

Services
  Direct Playback Sources
    ITV/IPTV Repo        [Enabled] [Open VOD Movies] [Open VOD Shows]
    PlexStr             [Enabled] [Configure]
    HDHomeRun           [Enabled] [Scan]
    Local/Network       [Enabled] [Browse]

  External Streaming Apps
    Netflix             [Enabled] [Open App]
    Prime Video         [Enabled] [Open App]
    Apple TV+           [Enabled] [Open App]
    Disney+             [Enabled] [Open App]

## 9.2 ITV VOD Movies page

ITV VOD Movies
  Search movies...
  Popular on Your ITV Repo   [10 poster cards]
  Continue Watching          [resume cards]
  Recently Added             [poster cards]
  Categories                 [Action] [Comedy] [Drama] [Family] [4K]
  All Movies                 [paged/grid list]

## 9.3 ITV VOD TV Shows page

ITV VOD TV Shows
  Search shows or episodes...
  Continue Watching Shows
  Popular 10 Shows
  Recently Added Shows
  All Shows

Show Details
  Poster / backdrop / description
  Resume S02E04
  Season selector
  Episode list with watched/resume indicators

## 9.4 Card behavior

Poster card should show title and year; show progress bar when started.

If item has progress below watched threshold, primary action should be Resume.

If item is watched, primary action can be Play Again with a watched checkmark.

If no poster exists, use a generated title-card placeholder instead of hiding the item.

On Fire TV, every actionable card and button must have deterministic focus order.

# 10. Playback and Progress Tracking

The VOD playback wrapper should call the existing native player bridge while passing a unique item ID and resume position. VOD should not use live timeshift behavior. The player should report progress back to the WebView/app layer periodically and on exit.

## 10.1 VOD playback wrapper

function playVodItem(vodItem) {
  const resumeMs = getVodResumeMs(vodItem.id);

  const failoverList = [{
    url: vodItem.url,
    title: vodItem.title,
    region: '',
    tag: 'VOD',
    category: vodItem.category || 'VOD'
  }];

  window.NativePlayer.playStreamExTs(
    JSON.stringify(failoverList),
    vodItem.title || 'VOD',
    vodItem.category || 'VOD',
    '',
    String(settings.foTimeout || 15),
    String(settings.foAuto !== false),
    settings.savePath || '',
    vodItem.id,
    String(resumeMs || 0),
    'false'
  );
}

## 10.2 Progress rules

If progress is less than 5 seconds, treat as not started.

If progress is 90% or more, mark as watched.

For watched movies, show Play Again rather than Resume.

For watched episodes, advance Next Episode to the next unwatched episode.

Progress callbacks should be debounced to avoid excessive writes.

Progress should persist per profile/device initially; later releases can add sync.

function setVodProgress(id, posMs, durationMs, title, type, parentId) {
  vodProgress[id] = {
    posMs,
    durationMs,
    title,
    type,
    parentId,
    watched: durationMs && posMs > durationMs * 0.90,
    updatedAt: Date.now()
  };
  saveVodProgress();
}

# 11. Live Movie-to-VOD Detection

This feature connects live ITV viewing to the VOD catalog. While watching a live channel, the app should inspect the current EPG/live program title and compare it against the VOD movie catalog. When a high-confidence match is found, show a non-intrusive overlay offering VOD playback.

## 11.1 Required live context

Live channel title

Current EPG program title

Current EPG description if available

Start and stop time if available

Current channel category/group

Current VOD movie catalog snapshot

## 11.2 Matching algorithm

function findVodMatchForLiveProgram(programTitle) {
  const liveTitle = normalizeMovieTitle(programTitle);
  if (!liveTitle) return null;

  let best = null;
  let bestScore = 0;

  vodMovies.forEach(m => {
    const score = compareTitles(liveTitle, normalizeMovieTitle(m.title));
    if (score > bestScore) {
      bestScore = score;
      best = m;
    }
  });

  return bestScore >= 0.86 ? best : null;
}

## 11.3 Overlay UX

Player overlay example:

This movie is available in VOD
Watch from the beginning?
[Watch VOD] [Keep Live] [Add to Watchlist]

Do not auto-switch from live to VOD.

Only show the overlay once per program unless the user opens player options.

If user selects Watch VOD, stop live playback cleanly and start the VOD item.

If the VOD item has progress, offer Resume VOD and Start From Beginning.

If match confidence is borderline, hide the overlay or place it in an optional “Related VOD” menu rather than interrupting playback.

# 12. External Service Launcher Strategy

External services should be represented in StreamVault as enabled services that can be searched, filtered, and launched. They should not be represented as direct-play streams unless the provider grants official integration rights.

| Service type | Examples | StreamVault action | Direct playback? |
| --- | --- | --- | --- |
| Direct-play user sources | ITV VOD, PlexStr, HDHomeRun, local files | Play inside StreamVault player | Yes |
| External app launchers | Netflix, Prime Video, Apple TV+, Disney+ | Open official app/title/search when possible | No |
| Free/ad-supported app launchers | Tubi, Pluto, Freevee | Open official app/title/search when possible | Usually no, unless official stream/API is allowed |
| Metadata-only services | TMDB, TVDB-like sources | Improve posters/descriptions/search | Not applicable |

# 13. Phased Implementation Roadmap

## Phase 0 - Planning and branch setup

Create feature branch for v5.15.0-b200.

Add feature flags: servicesHubEnabled, itvVodMoviesEnabled, itvVodShowsEnabled, liveVodMatchEnabled.

Agree on module/file locations before code begins.

Add sample M3U test fixtures with live channels, movie VOD, and series VOD.

## Phase 1 - Services hub shell

Add Services tab/page.

Add Direct Playback Sources group.

Add External Streaming Apps group.

Persist enabled/disabled service settings.

Add placeholder launch buttons for external services.

## Phase 2 - VOD catalog foundation

Add VOD classifier.

Split live entries from movie VOD and series VOD.

Build sv_vod_movies_v1 and sv_vod_shows_v1 catalog snapshots.

Add debug view or logs showing classification counts.

Make sure live channel browsing remains unchanged.

## Phase 3 - ITV VOD Movies UI

Create ITV VOD Movies page.

Add Popular 10 row.

Add Continue Watching row.

Add Recently Added row.

Add movie search.

Add movie details card/screen.

Wire Play/Resume to native VOD playback wrapper.

## Phase 4 - ITV VOD TV Shows UI

Create ITV VOD TV Shows page.

Group episodes into shows and seasons.

Add show details page.

Add season selector and episode list.

Add watched/unwatched indicators.

Add Resume Show / Next Episode logic.

## Phase 5 - Progress tracking

Extend native player callbacks for VOD item ID, position, and duration.

Write sv_vod_progress_v1 records.

Implement watched threshold.

Add progress bars and resume actions.

Test exit/resume behavior on phone and Fire TV.

## Phase 6 - Live movie-to-VOD overlay

Expose current EPG/live program title to the player overlay layer.

Add liveVodMatcher.

Show “Watch VOD Instead” overlay on high-confidence matches.

Add fallback controls inside player options.

Prevent duplicate overlay spam per program.

## Phase 7 - Polish and optional metadata enrichment

Improve placeholder posters.

Add optional metadata cache.

Add service badges.

Add better duplicate handling.

Add Settings accordions for Services and VOD behavior.

Prepare changelog and README updates.

# 14. Testing and QA Plan

| Area | Test | Expected result | Priority |
| --- | --- | --- | --- |
| Catalog parsing | Load repo with live + VOD + series entries. | Counts are correct and live list is unchanged. | High |
| Movie cards | Open ITV VOD Movies. | Popular 10 appears with playable cards. | High |
| Search | Search exact and partial movie/show names. | Relevant movies/shows/episodes appear. | High |
| Playback | Play VOD movie. | Native player starts correct URL with VOD context. | High |
| Resume | Exit halfway and reopen item. | Resume button appears and seeks to saved position. | High |
| Watched state | Play past 90%. | Item marks watched and changes primary action. | High |
| TV grouping | Repo contains S01E01 style entries. | Episodes group under correct show and season. | High |
| Live-to-VOD | Live EPG title matches VOD movie. | Overlay offers Watch VOD Instead. | High |
| False positives | Live sports/news title resembles VOD title. | No intrusive overlay if confidence low. | Medium |
| Fire TV focus | Navigate Services and VOD pages with remote. | Focus order is predictable, no dead ends. | High |
| External launch | Open Netflix/Prime placeholders. | Official app opens or user sees app missing message. | Medium |
| Offline/missing repo | Repo unavailable or empty VOD. | App shows helpful empty state and does not crash. | High |

# 15. Open Questions for Developers

Should VOD catalog caching be rebuilt on every repo sync or incrementally updated?

What should be the canonical stable ID when a provider changes URLs but keeps titles the same?

Should duplicate movie entries by quality be collapsed or shown as selectable versions?

Should “Popular 10” be based on metadata quality, recently added, category labels, watch history, or a weighted blend?

Should TV show matching support anime-style absolute episode numbers in b200 or later?

What native player callback shape is easiest to add without breaking existing live/Plex playback?

Should VOD progress be local-only for b200 or tied to StreamVault profiles immediately?

How should app-launch services behave on Fire TV when an app is not installed?

How aggressive should live movie-to-VOD matching be before it becomes annoying?

# 16. Acceptance Criteria

## Minimum shippable b200 criteria

Services page exists and clearly separates direct-play sources from external apps.

ITV VOD Movies page displays at least Popular 10, search, and playable movie cards from the repo.

ITV VOD TV Shows page groups at least SxxExx and 1x01 style episodes into shows/seasons.

VOD movie and episode playback works through the existing native player.

Progress and watched state persist after exiting and reopening the app.

Live movie-to-VOD overlay appears only on high-confidence matches.

The app does not crash when no VOD exists, metadata is missing, or posters fail to load.

Fire TV remote navigation is usable across Services, Movies, Shows, detail screens, and overlay buttons.

External services are launcher-only and are not described as direct playback sources.

# 17. Appendices

## 17.1 Suggested changelog entry

StreamVault v5.15.0-b200

Added Services hub for connected media sources and external streaming apps.
Added ITV VOD Movies catalog with poster cards, descriptions where available, Popular 10 row, search, and direct playback.
Added ITV VOD TV Shows catalog with season/episode grouping and watched episode tracking.
Added VOD progress and resume support for movies and episodes.
Added live ITV movie-to-VOD detection so live movie streams can offer “Watch VOD Instead” when a matching VOD item exists.
Added provider-style metadata handling for IPTV VOD using repo logos first, with room for metadata enrichment later.
Improved separation between live ITV channels and IPTV VOD content.

## 17.2 Suggested version bump

Recommended next version: v5.15.0-b200. This is a medium feature bump because it adds new user-visible sections, storage structures, parsing logic, and player behavior, but it does not redefine the entire app or require a major architecture replacement.

## 17.3 Collaboration review checklist

Does the data model support multiple repos and duplicate titles?

Are classification heuristics testable with fixtures?

Does the UI remain usable with missing posters/descriptions?

Can progress tracking work without breaking current Plex/live playback?

Does the live-to-VOD overlay avoid false positives and user annoyance?

Are external services labeled clearly enough to avoid implying DRM bypass or direct playback?

Is the feature flagging good enough to disable unstable parts during testing?

Can future metadata enrichment be added without rebuilding all UI components?

## 17.4 Developer handoff summary

Build the Services hub first, then the VOD catalog layer, then Movies UI, then Shows UI, then progress tracking, then live-to-VOD detection. Keep direct playback limited to user-provided or otherwise authorized streams. Treat Netflix/Prime/Apple/etc. as external app launchers. The first release should be useful even with imperfect metadata; the later releases can enrich with metadata APIs, smarter matching, and deeper integrations.